Minutes **ProP - J**

**Date** March 9th, 2015

**Location** Fontys Hogescholen Eindhoven, R1-2.40

**Start** 10:00hours

**Finish**  10:45 hours

**Minutes writer** Stanislav Staev

**Members present**

|  |  |
| --- | --- |
| **Present** | **Name** |
|  |  |
| X | Stanislav |
| X | Dimitar |
| X | Preslav |
| X | Blagovest |

**Members absent** None

**Coaches present** Formal client - Thaqi,Emin E.

**Coaches Absent** None

# Agenda

1. Opening
2. Discussing the ER - diagram
3. Asking questions
4. Closing

# Agenda

1. Opening.
2. Discussing the ER - diagram Project Plan
   1. We need a return time in the database not a Yes/No
3. Additional discussion.
   1. Set up a DropBox/Google drive shared folder.
   2. Set up Git , so we can use it during the app development.
4. Closing

# Next Meeting Monday 12th March, 15:15

**Action List**

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Who?** | **Deadline** | Status |
| Finish with the ER diagram for the Database | Whole group | 07.03.2015 | **Done** |
| Finish the Sitemap | Whole group | 08.03.2015 | **Done** |
| Finish the website | Whole group | 03.04.2015 | **In progress** |