Minutes **ProP - J**

**Date** March 17th, 2015

**Location** Fontys Hogescholen Eindhoven, R1-2.72

**Start** 10:00hours

**Finish**  12:25 hours

**Minutes writer** Stanislav Staev

**Members present**

|  |  |
| --- | --- |
| **Present** | **Name** |
|  |  |
| X | Stanislav |
| X | Dimitar |
| X | Preslav |
| X | Blagovest |

**Members absent** None

**Coaches present** None

**Coaches Absent** Formal client - Thaqi,Emin E.

# Agenda

1. Opening
2. Dividing the work
3. Continuing with the design of the website
4. Continuing with the design of the application
5. Closing

# Next Meeting Thursday 19th March, 15:15

**Action List**

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Who?** | **Deadline** | Status |
| Finish the Sitemap | Whole group | 08.03.2015 | **Done** |
| Finish the website | Stanislav | 03.04.2015 | **In progress** |
| Finish the design of the application | Whole group | 21.03.2015 | **In progress** |
| Finish the applicatipon | Dimitar,Preslav,Blagovest | 03.04.2015 | **In progress** |