Minutes **ProP - J**

**Date** March 1st, 2015

**Location** Eindhoven ,Gravesandestraat 38

**Start** 15:00hours

**Finish**  16:55 hours

**Minutes writer** Stanislav Staev

**Members present**

|  |  |
| --- | --- |
| **Present** | **Name** |
|  |  |
| X | Stanislav |
| X | Dimitar |
| X | Preslav |
| X | Blagovest |

**Members absent** None

**Coaches present**

**Coaches Absent** Formal client - Thaqi,Emin E.

# Agenda

1. Opening
2. Finishing the project plan
3. Writing down questions
4. Discussing activities
5. First ER diagram on paper
6. Closing

# Next Meeting Monday 2nd March, 10:00 am

**Action List**

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Who?** | **Deadline** | Status |
| Read Project P-phase Student workbook 4 times. | Whole group | 02.03.2015 | **Finished** |
| Come up with more activities for the event | Whole group | 27.02.2015 | **In progress** |
| Finish with the ER diagram for the Database | Whole group | 07.03.2015 | **In progress** |
| Finish the Project plan | Whole group | 08.03.2015 | **In Progress** |