Process report

Group J :

* Stanislav Staev - 2557517
* Blagovest Tsarev - 2586932
* Dimitar Vikentiev - 2464020
* Preslav Gerchev – 2487136

***Week 1***

21.02.2015

**Planned activities**

* To visit the kickoff meeting in R1 Fontys Eindhoven
* Start with the project plan
* Start with the setup document
* Choose a suiting name and logo for the company

**Performed activities**

* Visited the kickoff meeting in R1 Fontys Eindhoven
* Started with the project plan
* Started with the setup document
* Chose a suiting name and logo for the company

**Completed activities**

* Visited the kickoff meeting in R1 Fontys Eindhoven
* Chose a suiting name and logo for the company

**Agreements (violated?, changed?, new?)**

* Agreed on at least two meetings per week.
* Agreed on the roles during the project.
* Agreed on the type of the event.

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 2***

27.02.2015

**Planned activities**

* Continue with the project plan
* Detailed distribution of tasks for week 2-7
* Discuss what kind of identification to use

**Performed activities**

* Continue with the project plan
* Detailed distribution of tasks for week 2-7
* Discuss what kind of identification to use

**Completed activities**

* Discuss what kind of identification to use
* Agreements (violated?, changed?, new?)

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 3***

08.03.2015

**Planned activities**

* Finish the Project plan
* Create a detailed ER diagram
* Create a site map

**Performed activities**

* The project plan was finished
* The ER diagram was created and implemented digitaly.
* Starting the site map

**Completed activities**

* Project plan – finished
* The ER diagram – finished

**Agreements (violated?, changed?, new?)**

* Agreet on dividing to two groups , to work on the website and the applications.

**Problems and challenges**

* ER diagram – should it be able to assign only one tent per person or can they return tents for new ones?

**Solutions and decisions**

* none

**Extra achieved / completed**

* Site map in progress

***Week 4***

15.03.2015

**Planned activities**

* Create a Wireframe
* Create a site map
* Create a design for the
* Physical implementation of the database

**Performed activities**

* The Wireframe was finished
* The Site map was finished
* Started the applications

**Completed activities**

* Site map – finished
* Wireframe – finished

**Agreements (violated?, changed?, new?)**

* Agreet on dividing to two groups , to work on the website and the applications.

**Problems and challenges**

* Implementing the database

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 5***

22.03.2015

**Planned activities**

* Finish the implementation of the database
* Start with the CSS code for the website
* Write the application for the shops and the application for leaving the event

**Performed activities**

* The implementation of the database is finished.
* Finished with design for the applications for the shops and the application for leaving the event

**Completed activities**

* Implementation of the database – finished
* Design for the applications– finished

**Agreements (violated?, changed?, new?)**

1. Not deleting the data after check out – agreement.
2. The barcode can be scanned or typed manually.

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 6***

29.03.2015

**Planned activities**

* Testing/Modifying the database.
* Finish with the CSS/HTML code for the website
* Making the design application for the Pay Pal terminals and the application that tracks temporary status.

**Performed activities**

* We tested the database.
* Making the design for the Pay Pal/temporary status application.

**Completed activities**

* Finished with the database
* Pay Payl/temporary status application design – finished.

**Agreements (violated?, changed?, new?)**

* none

**Problems and challenges**

* Design of the website.

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 1***

25.04.2015

**Planned activities**

* Uploading the Database to the Athena server.
* Finish with the Entrance application.
* Creating the Database in phpmyadmin.

**Performed activities**

* Uploaded the Database.
* Finished with the Entrance application.
* Created the Databse in phpmyadmin.

**Completed activities**

* Finished with the database
* Finished with the Entrance application.

**Agreements (violated?, changed?, new?)**

* none

**Problems and challenges**

* Problem with phpmyadmin.

**Solutions and decisions**

* Solved the problem with the phpmyadmin.

**Extra achieved / completed**

* none

***Week 2***

01.05.2015

**Planned activities**

* Making a successful connection with the Database.
* Setting up git successfully.
* Creating our own branch on github.

**Performed activities**

* We tested the database.
* We tested git.

**Completed activities**

* Made a successful connection with the Database.
* Git is ready to use.

**Agreements (violated?, changed?, new?)**

* none

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 3***

06.05.2015

**Planned activities**

* Finishing with the entrance application.
* Finishing with the exit application.
* Finishing with the design of the website.

**Performed activities**

* We coded the entrance application.
* Worked on the design of the website.

**Completed activities**

* We finished with the entrance application.

**Agreements (violated?, changed?, new?)**

* Changed the whole design of the website.

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 4***

14.05.2015

**Planned activities**

* Finishing with the hired application.
* Finishing with the inspection application.

**Performed activities**

* We finished with the hired application.
* We finished with the inpsection application.

**Completed activities**

* We finished with the hired application.
* We finished with the inpsection application.

**Agreements (violated?, changed?, new?)**

* none

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 5***

21.05.2015

**Planned activities**

* Finish with the hired application.
* Finish with the shop application.
* Start the tent application.

**Performed activities**

* We finished with the hired application.
* We started coding the tent application.

**Completed activities**

* We finished with the hired application.

**Agreements (violated?, changed?, new?)**

* Changed the whole design of the website.
* Agreed to be able to put in information manually.
* People can’t leave the event , if they have borrowed something, they can keep their braclets , but they need to return the stuff hired.
* Presentation : 9:35 | 23.06 We are the first group . Room:2.84

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 6***

28.05.2015

**Planned activities**

* Start using a scanner for the applications
* Finish with the shop application.

**Performed activities**

* Managed to make the scanner work with the applications.
* Finished with the shop application

**Completed activities**

* We finished with the shop application.
* Finished most of the code for the scanner.

**Agreements (violated?, changed?, new?)**

* Leave it with one id for products of the same type.
* Count in days for the hired products.

**Problems and challenges**

* none

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 7***

04.06.2015

**Planned activities**

* Start the php part of the website.
* Wrap up all the applications.

**Performed activities**

* Started with the php for the website.
* Finished with the setup document.
* Code for the PayPal application.

**Completed activities**

* Almost all applications are finished
* The code for the PayPal application is finished.
* The setup document is ready.

**Agreements (violated?, changed?, new?)**

* None

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 8***

11.06.2015

**Planned activities**

* Finish with the php for the website.
* Finish with the html/css for the website.
* Finish with the applications.

**Performed activities**

* Finished with the html/css for the website.
* Finished with 5/6 applications
* Finished with the code for the PayPal application.

**Completed activities**

* Finished with the html/css for the website.
* Finished with 5/6 applications
* Finished with the code for the PayPal application.

**Agreements (violated?, changed?, new?)**

* None

**Solutions and decisions**

* none

**Extra achieved / completed**

* none

***Week 9***

19.06.2015

**Planned activities**

* Finish with the gallery for the website.
* Finish with the Tent application.
* Finish with the final report.
* Finish with the presentation .

**Performed activities**

* Finilized the gallery for the website.
* Finished with the last application(Tent application).
* Did the stuff left for the final report.
* Worked with power point for the presentation.

**Completed activities**

* Finished with the gallery for the website.
* Finished with the Tent application.
* Finished with the final report.
* Finished with the presentation.

**Agreements (violated?, changed?, new?)**

* None

**Solutions and decisions**

* none

**Extra achieved / completed**

* none